COM617 Industrial Consulting Project  -  Group 15

MARR Lab  -  Full Implementation Log v4

All phases from initial build through minion integration  -  1 to 6 April 2026

# 1. Document Purpose and Project Metadata

This is the comprehensive implementation log for the MARR (Monitor, Analyse, React, Report) lab, produced as part of COM617 Industrial Consulting Project at Southampton Solent University, Group 15. It records every significant command executed, the reasoning behind each decision, every problem encountered, and how each problem was resolved. It supersedes Implementation Log v3.

| Field | Value |
| --- | --- |
| Project | COM617 Industrial Consulting Project - Group 15 |
| Industry Sponsor | James Whale, Cisco Systems SRE |
| Academic Supervisor | Craig Gallen, Southampton Solent University |
| Submission Deadline | 8 May 2026 |
| Current Release | v4.0 - commit 076ea99 |
| Repository (personal) | github.com/KariocaMarron/com617-AutomatedNetworkTroubleshooting-1 |
| Repository (team) | github.com/com617-industrial-2025-1/com617-AutomatedNetworkTroubleshooting-1 |
| Author | Jose Batalha De Vasconcelos - COM617 Group 15 |

# 2. Final Architecture

## 2.1 Three-Site Network

The MARR lab simulates a three-site network with OpenNMS Horizon acting as the central monitoring platform under the display name Main PYU. Two remote sites — Hamhung and Chongjin — are each monitored by a dedicated OpenNMS Minion node connected to the main platform via ActiveMQ.

| Site | Role | Minion | Router | Container IP |
| --- | --- | --- | --- | --- |
| Main PYU | OpenNMS Horizon core - central controller | None | clab-marr-lab-router1/2/3 | 172.21.0.11 |
| Hamhung | Remote site A | hamhung-minion-01 (status=up) | clab-marr-lab-hamhung-router | 172.21.0.20 |
| Chongjin | Remote site B | chongjin-minion-01 (status=up) | clab-marr-lab-chongjin-router | 172.21.0.21 |

## 2.2 IP Allocation (marr-net 172.21.0.0/16)

| Container | IP | Role |
| --- | --- | --- |
| marr-activemq | 172.21.0.9 | ActiveMQ broker - minion IPC |
| marr-postgres | 172.21.0.10 | OpenNMS database |
| marr-horizon (Main PYU) | 172.21.0.11 | OpenNMS Horizon core |
| clab-marr-lab-snmp-notifier | 172.21.0.14 | SNMP trap receiver |
| hamhung-minion | 172.21.0.20 | Hamhung site remote minion |
| chongjin-minion | 172.21.0.21 | Chongjin site remote minion |
| marr-mattermost-db | 172.21.0.30 | Mattermost database |
| marr-mattermost | 172.21.0.31 | Notifications |
| clab-marr-lab-router1 | 172.21.0.101 | FRR router - Main PYU site |
| clab-marr-lab-router2 | 172.21.0.102 | FRR router - Main PYU site |
| clab-marr-lab-router3 | 172.21.0.103 | FRR router - Main PYU site |
| clab-marr-lab-hamhung-router | 172.21.0.111 | FRR router - Hamhung site |
| clab-marr-lab-chongjin-router | 172.21.0.121 | FRR router - Chongjin site |

## 2.3 Startup Sequence - MANDATORY ORDER

The lab must always be started using the Ansible playbook. Never start individual services manually. The playbook enforces the correct dependency order with health check waiting at each stage.

ansible-playbook scripts/lab-start.yml

| Step | Service | Max wait | Condition |
| --- | --- | --- | --- |
| 1/8 | Platform services (Prometheus, Grafana, Redis, Vault, Kafka) and Mattermost | 360 seconds | Mattermost health check passes |
| 2/8 | OpenNMS Horizon stack (PostgreSQL, ActiveMQ, Horizon) | 600 seconds | Horizon health check passes |
| 3/8 | Containerlab topology (5 routers + snmp-notifier) | 35 seconds | OSPF convergence pause |
| 4/8 | SNMP listener inside snmp-notifier container | Immediate | pgrep check passes |
| 5/8 | Systemd services: marr-receiver, marr-syslog, marr-snmp | Immediate | systemctl started |
| 6/8 | Minions: Hamhung and Chongjin | 360 seconds | REST API totalCount=2 status=up |
| 7/8 | Health checks: receiver, Prometheus, Grafana, Vault | 10 seconds each | HTTP 200 from each |
| 8/8 | Port inventory and summary output | Immediate | Playbook complete |

# 3. Phase History

## 3.1 Phase 1 - Real-World Port Correction

The SNMP listener was running on non-standard UDP 9162 and the syslog listener on UDP 5141. Both were moved to their real-world standard ports. The snmp_listener.py was moved inside the snmp-notifier Containerlab node and bound to UDP 162. The syslog listener was moved to UDP 514 on the host.

# Move SNMP listener into container on UDP 162

docker exec clab-marr-lab-snmp-notifier pip3 install pysnmp requests

docker cp python/snmp_listener.py clab-marr-lab-snmp-notifier:/opt/snmp_listener.py

# Move syslog to standard UDP 514

sed -i 's/5141/514/' python/syslog_listener.py

## 3.2 Phase 2 - Vault Token Security and Kafka Wiring

PROBLEM: The Vault root token was hardcoded in docker-compose.yml as a plaintext string in a version-controlled file.

SOLUTION: Token moved to .env which is excluded by .gitignore. docker-compose.yml updated to reference .

PROBLEM: Kafka was deployed and running but alert_receiver.py published nothing to any topic. The broker existed in isolation.

SOLUTION: Kafka publish block added inside receive_alert(). Alerts routed by source field to snmp.traps, syslog.events, or raw.alerts. Publish is non-fatal.

## 3.3 Phase 3 - Systemd Services

PROBLEM: Alert receiver, syslog listener, and SNMP listener were started with nohup each session. No auto-restart. No boot persistence.

SOLUTION: Three systemd service units created, enabled, and started. All use Restart=always with appropriate delays.

| Service | Port | Restart policy |
| --- | --- | --- |
| marr-receiver.service | 5000/tcp | always, 5s delay |
| marr-syslog.service | 514/udp | always, 5s delay |
| marr-snmp.service | 162/udp inside container | on-failure, 10s delay |

## 3.4 Phase 4 - Docker Compose Restructuring

PROBLEM: Root docker-compose.yml contained postgres and mattermost blocks conflicting with dedicated compose files. Container name marr-postgres was defined in two projects.

SOLUTION: Root compose rewritten to own only platform services: Prometheus, Grafana, Redis, Vault, Kafka. Mattermost and OpenNMS stacks are now exclusively owned by their own compose files.

PROBLEM: Lab Redis mapped on 6379:6379. System Redis already occupied localhost:6379.

SOLUTION: Lab Redis remapped to 6380:6379.

## 3.5 Phase 5 - Startup Playbook Rewrite

PROBLEM: Old lab-start.yml referenced topology.yml (renamed), used nohup instead of systemd, was missing OpenNMS stack, Mattermost, health checks, and all new services.

SOLUTION: Both playbooks completely rewritten. lab-start.yml expanded to 7 steps (later 8 with minions). Correct dependency ordering with health check waiting enforced throughout.

PROBLEM: Ansible become failing at systemd steps with sudo: a password is required because /bin/sh was not in the sudoers NOPASSWD list.

SOLUTION: /bin/sh added to /etc/sudoers.d/marr-lab. Full cold startup confirmed end-to-end.

## 3.6 Phase 6 - Full Lab Audit and Container Name Corrections

PROBLEM: After Containerlab redeploy the snmp-notifier container name changed from clab-com617-marr-lab-snmp-notifier to clab-marr-lab-snmp-notifier. All references in the playbook, Makefile, and systemd service used the old name.

SOLUTION: Full audit script run. All stale references updated across all files.

PROBLEM: Every Containerlab redeploy required manual pip install of pysnmp inside the fresh ubuntu:22.04 container.

SOLUTION: Custom Dockerfile written and built as marr-snmp-notifier:v1. Python, pysnmp, and requests installed at build time. Image used in topology from that point forward.

## 3.7 Phase 7 - System Updates

27 system packages updated including docker-buildx-plugin 0.33.0, linux-generic-hwe-24.04, and tzdata 2026a. Python lab packages updated: Flask 3.1.3, netmiko 4.6.0, locust 2.43.4. All 10 active Docker images confirmed at current patch level.

## 3.8 Phase 8 - GitHub Versioning

Three annotated release tags created to mark project evolution.

| Tag | Commit | Description |
| --- | --- | --- |
| v1.0 | ab943c3 | Initial lab: OpenNMS, Mattermost, SNMP classification, Containerlab |
| v2.0 | e033222 | Platform upgrade: Prometheus, Grafana, Kafka, Vault, Redis, real-world ports |
| v3.0 | 1038517 | Full audit: custom snmp-notifier image, container names corrected, timing fixed |
| v4.0 | c6993df | Minion integration: three-site architecture, Main PYU, Hamhung, Chongjin |

# 4. Phase 9 - Minion Integration

## 4.1 Objective

Two OpenNMS Minion nodes were added to simulate a realistic multi-site Cisco network environment. Each site has a dedicated FRR router monitored by its minion, which relays monitoring data to the central OpenNMS Horizon instance (Main PYU).

## 4.2 Root Cause Investigation Record

### Problem 1 - Old PYU references in minion compose files

PROBLEM: Both minion compose files referenced pyu-horizon, pyu-activemq, kafka_pyu-main network, and 172.18.x IPs from a previous separate project.

SOLUTION: Both files completely rewritten with marr-horizon, marr-activemq, marr-net, and correct static IPs 172.21.0.20 and 172.21.0.21.

### Problem 2 - Invalid IPC strategy in custom.properties

PROBLEM: Both custom.properties files contained org.opennms.core.ipc.strategy=activemq and broker URL pointing to pyu-kafka. This caused silent startup failure - Karaf never initialised.

SOLUTION: Files simplified to minimal content. IPC handled entirely by OPENNMS_BROKER_URL environment variable in the compose file.

### Problem 3 - marr-net endpoints dropped after restart

PROBLEM: After Containerlab and OpenNMS restarts, marr-activemq and marr-horizon showed empty EndpointID in docker inspect. Minions could not resolve these hostnames.

SOLUTION: OpenNMS horizon stack restarted with docker compose down and docker compose up -d. This reconnected both containers to marr-net with their correct static IPs.

### Problem 4 - activemq.properties in wrong overlay directory

PROBLEM: The activemq.properties file was written to opennms/horizon/overlay/etc/opennms.properties.d/ but the compose file mounts opennms/overlay/ into the container. The mounted directory was empty. Horizon never received the corrected broker configuration and continued using embedded ActiveMQ, causing all Twin RPC messages from minions to time out.

SOLUTION: File recreated at the correct path: opennms/overlay/etc/opennms.properties.d/activemq.properties. After a full docker compose down and up the file was confirmed present inside the container.

docker exec marr-horizon cat /opt/opennms/etc/opennms.properties.d/activemq.properties

CONFIRMED: Output: org.opennms.activemq.broker.url=failover:tcp://marr-activemq:61616

### Problem 5 - opennms.properties replacing defaults and crashing JVM

PROBLEM: A file named opennms.properties was placed in the overlay to set the system name. This replaced the entire default opennms.properties file inside Horizon. Properties like ksc.default.graphsPerLine were missing, causing a JVM crash and Horizon exit with code 1.

SOLUTION: File moved to opennms.properties.d/system-name.properties which is an additive override directory. The single property opennms.system.name=Main PYU is now applied without affecting any other defaults.

### Problem 6 - Team repository conflict

PROBLEM: A team member pushed 5 commits reverting hamhung-router, chongjin-router, and minion infrastructure files to the old PYU state.

SOLUTION: Selective merge performed using git merge -X ours to preserve infrastructure while importing the automation script from David/automation/main.py. Container names in main.py updated from clab-com617-lab-* to clab-marr-lab-*. Report paths corrected.

## 4.3 Final Verification

Both minions confirmed registered in the OpenNMS REST API:

curl -s -u admin:admin http://localhost:8980/opennms/rest/minions

CONFIRMED: Response: totalCount=2, hamhung-minion-01 status=up, chongjin-minion-01 status=up

SNMP trap pipeline confirmed end-to-end from all five routers including the two new site routers:

docker exec clab-marr-lab-hamhung-router snmptrap -v 2c -c public 172.21.0.14 '' .1.3.6.1.6.3.1.1.5.3

docker exec clab-marr-lab-chongjin-router snmptrap -v 2c -c public 172.21.0.14 '' .1.3.6.1.6.3.1.1.5.3

CONFIRMED: Both traps received by snmp_listener.py and forwarded to alert_receiver.py with HTTP 200.

Full Ansible playbook confirmed operational:

CONFIRMED: 39 ok, 0 failed, 3 ignored (networks already exist, OSPF check ignored on warm start). Both minions register automatically at Step 6/8.

# 5. Files in Final Correct State

| File | Status | Key content |
| --- | --- | --- |
| opennms/overlay/etc/opennms.properties.d/activemq.properties | Correct | failover:tcp://marr-activemq:61616 - this was the final blocker |
| opennms/overlay/etc/opennms.properties.d/system-name.properties | Correct | opennms.system.name=Main PYU |
| opennms/minions/hamhung/docker-compose.yml | Correct | marr-net, 172.21.0.20, marr-horizon, marr-activemq, no host ports |
| opennms/minions/chongjin/docker-compose.yml | Correct | marr-net, 172.21.0.21, marr-horizon, marr-activemq, no host ports |
| opennms/minions/hamhung/opennms.properties.d/custom.properties | Correct | Minimal - no IPC strategy override |
| opennms/minions/chongjin/opennms.properties.d/custom.properties | Correct | Minimal - no IPC strategy override |
| containerlab/lab-topology.yml | Correct | 6 nodes: router1/2/3, hamhung-router, chongjin-router, snmp-notifier |
| scripts/lab-start.yml | Correct | 8 steps including minion start and registration wait |
| scripts/lab-stop.yml | Correct | Stops minions before OpenNMS |
| David/automation/main.py | Updated | Container names corrected to clab-marr-lab-* |
| /etc/sudoers.d/marr-lab | Correct | /bin/sh added for Ansible become |
| README.md | Updated | Three-site architecture, v4.0, minion documentation |

# 6. Commit History

| Hash | Message |
| --- | --- |
| ab943c3 | Initial lab: OpenNMS, Mattermost, SNMP classification (v1.0) |
| e033222 | Platform upgrade: Prometheus, Grafana, Kafka, Vault, Redis (v2.0) |
| 1038517 | Full audit: custom snmp-notifier image, container names corrected (v3.0) |
| a56ae29 | docs: add MARR repository structure document v3 |
| 283bd34 | fix: playbook and minion integration - Phase 9 all changes |
| 5d7b755 | fix: correct ActiveMQ overlay path - minions now register with Horizon |
| e2d932b | feat: add minion start/stop steps to Ansible playbooks |
| c6993df | fix: move system name to properties.d - avoid replacing default opennms.properties (v4.0) |
| 6fee8c6 | docs: update README for v4.0 - three-site architecture and minion integration |
| 16e1f8b | fix: Makefile snmp target reads container log |
| 076ea99 | fix: correct minion wait expression and router IPs in summary |

Author: Jose Batalha De Vasconcelos  -  COM617 Group 15  -  6 April 2026