AUTOMATED NETWORK TROUBLESHOOTING SYSTEM

Lab Implementation Guide

Monitor - Analyse - React - Report (MARR) Framework

COM617 Industrial Consulting Project

Southampton Solent University

Project Sponsor: James Whale, Cisco  |  Ver. 4.0  |  April 2026

| Document Version | Ver. 4.0 - Three-site architecture with minion integration |
| --- | --- |
| Release Tag | v4.0 - commit 076ea99 |
| Author | Jose Batalha De Vasconcelos - COM617 Group 15 |
| Repository (origin) | github.com/KariocaMarron/com617-AutomatedNetworkTroubleshooting-1 |
| Repository (upstream) | github.com/com617-industrial-2025-1/com617-AutomatedNetworkTroubleshooting-1 |

Table 1. Document metadata.

# 1. Architecture Design

## 1.1 System Overview

The MARR architecture consists of six integrated layers deployed as containers on a single Ubuntu host. OpenNMS Horizon 33.0.2 (named Main Solent) acts as the central monitoring platform, supported by two remote OpenNMS Minion nodes at Solent-2 and Solent-1 that relay events via ActiveMQ 5.18.3.

| Layer | Components and Purpose |
| --- | --- |
| Network Simulation | Containerlab with FRRouting - five routers across three sites; SNMP traps on UDP 162; syslog on UDP 514. |
| Monitoring | OpenNMS Horizon 33.0.2 (Main Solent) with two remote Minions relaying events from Solent-2 and Solent-1 via ActiveMQ. |
| Event Streaming | Apache Kafka 7.6.0 - topics: snmp.traps, syslog.events, raw.alerts. |
| Automation | Ansible playbooks via Netmiko SSH - diagnostic runbooks per fault category. |
| Analysis | Python pipeline: alert_receiver.py, classifier.py, runbook_selector.py, ansible_runner.py. |
| Reporting | Mattermost 9.4 - structured incident reports via incoming webhook. |

Table 2. MARR architectural layers.

## 1.2 Component Communication

An FRR router generates an SNMP trap on UDP 162. The snmp_listener.py service running inside marr-snmp-notifier:v1 receives the trap and forwards it via HTTP POST to alert_receiver.py on port 5000. The receiver classifies the fault, selects a runbook, executes diagnostics via Netmiko SSH, publishes the event to Kafka, and sends a structured report to Mattermost. OpenNMS Horizon receives the same event through its own listeners. Solent-2 and Solent-1 events are relayed through their dedicated Minions.

## 1.3 Network Protocols and Ports

| Port | Protocol | Direction | Purpose |
| --- | --- | --- | --- |
| 162 | UDP | FRR routers to snmp-notifier. | SNMP trap ingestion. |
| 514 | UDP | FRR routers to host systemd. | Syslog ingestion. |
| 22 | TCP | ansible_runner to FRR routers. | Netmiko SSH runbook execution. |
| 5000 | TCP | snmp-notifier to alert_receiver. | Internal alert forwarding. |
| 8980 | TCP | Client to marr-horizon. | OpenNMS web UI and REST API. |
| 8065 | TCP | Client to marr-mattermost. | Mattermost notification interface. |
| 9090 | TCP | Client to marr-prometheus. | Prometheus metrics. |
| 3000 | TCP | Client to marr-grafana. | Grafana dashboards. |
| 8200 | TCP | Client to marr-vault. | HashiCorp Vault UI. |
| 9092 | TCP | Internal. | Kafka event streaming. |
| 6380 | TCP | Internal. | Redis cache. |
| 61616 | TCP | Minions to marr-activemq. | ActiveMQ Minion-to-Horizon IPC. |

Table 3. Network protocols and port assignments.

# 2. Docker Compose Lab Design

## 2.1 Compose Structure

| Compose File | Owns | Network |
| --- | --- | --- |
| docker-compose.yml (root) | Prometheus, Grafana, Redis, Vault, Kafka. | marr-reporting (172.22.0.0/24). |
| opennms/horizon/docker-compose.yml | OpenNMS Horizon 33.0.2, ActiveMQ 5.18.3, PostgreSQL 14. | marr-net (172.21.0.0/16). |
| mattermost/docker-compose.yml | Mattermost 9.4, PostgreSQL 14. | marr-net (172.21.0.0/16). |
| opennms/minions/hamhung/docker-compose.yml | hamhung-minion at 172.21.0.20. | marr-net (172.21.0.0/16). |
| opennms/minions/chongjin/docker-compose.yml | chongjin-minion at 172.21.0.21. | marr-net (172.21.0.0/16). |

Table 4. Docker Compose ownership boundaries.

NOTE: always use opennms/overlay/etc/opennms.properties.d/ for OpenNMS config overrides. A file at opennms.properties directly replaces all defaults and crashes the JVM.

## 2.2 IP Allocation (marr-net 172.21.0.0/16)

| Container | IP | Role |
| --- | --- | --- |
| marr-activemq | 172.21.0.9 | ActiveMQ broker - Minion IPC. |
| marr-postgres | 172.21.0.10 | OpenNMS PostgreSQL database. |
| marr-horizon (Main Solent) | 172.21.0.11 | OpenNMS Horizon core. |
| clab-marr-lab-snmp-notifier | 172.21.0.14 | SNMP trap receiver. |
| hamhung-minion | 172.21.0.20 | Solent-2 site remote Minion. |
| chongjin-minion | 172.21.0.21 | Solent-1 site remote Minion. |
| marr-mattermost-db | 172.21.0.30 | Mattermost PostgreSQL database. |
| marr-mattermost | 172.21.0.31 | Mattermost notifications. |
| clab-marr-lab-router1 | 172.21.0.101 | FRR router - Main Solent. |
| clab-marr-lab-router2 | 172.21.0.102 | FRR router - Main Solent. |
| clab-marr-lab-router3 | 172.21.0.103 | FRR router - Main Solent. |
| clab-marr-lab-hamhung-router | 172.21.0.111 | FRR router - Solent-2 site. |
| clab-marr-lab-chongjin-router | 172.21.0.121 | FRR router - Solent-1 site. |

Table 5. Static IP allocation on marr-net.

# 3. GitHub DevOps Workflow

## 3.1 Dual-Repository Strategy

| Remote | URL | Purpose |
| --- | --- | --- |
| origin (personal) | github.com/KariocaMarron/com617-AutomatedNetworkTroubleshooting-1 | Primary development. |
| upstream (team) | github.com/com617-industrial-2025-1/com617-AutomatedNetworkTroubleshooting-1 | Shared project. |

Table 6. Dual-remote configuration.

## 3.2 Git Workflow

git clone https://github.com/KariocaMarron/com617-AutomatedNetworkTroubleshooting-1.git
git remote add upstream https://github.com/com617-industrial-2025-1/com617-AutomatedNetworkTroubleshooting-1.git
git add <files> && git commit -m "type: description"
git push origin main && git push upstream main

## 3.3 Release Tags

| Tag | Description |
| --- | --- |
| v1.0 | Initial lab: OpenNMS, Mattermost, SNMP classification, Containerlab. |
| v2.0 | Platform upgrade: Prometheus, Grafana, Kafka, Vault, Redis, real-world ports. |
| v3.0 | Full audit: custom snmp-notifier image, correct container names, timing fixed. |
| v4.0 | Minion integration: three-site architecture, Main Solent, Solent-2, Solent-1 (current release, commit 076ea99). |

Table 7. Release tag history.

# 4. Automation Integration

## 4.1 End-to-End Workflow

FRR router generates an event. snmp_listener.py or syslog_listener.py receives it. alert_receiver.py classifies the fault. runbook_selector.py maps it to a playbook. ansible_runner.py executes diagnostics via Netmiko SSH. mattermost_notifier.py sends a structured report to Mattermost. The event is published to a Kafka topic for downstream consumers.

## 4.2 Runbook Mapping

| Runbook | Fault Category | Commands Executed |
| --- | --- | --- |
| diagnose_link_down.yml | SNMP linkDown trap. | show interface, show ip ospf neighbor, show ip route |
| diagnose_bgp.yml | BGP trap. | show bgp summary, show bgp neighbors, show ip route bgp |
| diagnose_ospf.yml | OSPF syslog event. | show ip ospf neighbor, show ip ospf interface, show ip route ospf |
| diagnose_node_down.yml | SNMP nodeDown trap. | show version, show interface summary, show ip route |
| default_handler | Unclassified alert. | Log and continue - no SSH connection. |

Table 8. Fault category to runbook mapping.

# 5. Test Scenarios

## 5.1 SNMP Trap Injection

docker exec clab-marr-lab-router1 snmptrap -v 2c -c public 172.21.0.14 '' .1.3.6.1.6.3.1.1.5.3
docker exec clab-marr-lab-hamhung-router snmptrap -v 2c -c public 172.21.0.14 '' .1.3.6.1.6.3.1.1.5.3
docker exec clab-marr-lab-chongjin-router snmptrap -v 2c -c public 172.21.0.14 '' .1.3.6.1.6.3.1.1.5.3
docker exec clab-marr-lab-snmp-notifier cat /tmp/snmp.log | tail -5

## 5.2 Interface Down Simulation

docker exec clab-marr-lab-router1 vtysh -c 'conf t' -c 'interface eth1' -c 'shutdown'

## 5.3 Minion Registration Check

curl -s -u admin:admin http://localhost:8980/opennms/rest/minions

Expected: totalCount=2, solent-2-minion-01 status=up, solent-1-minion-01 status=up.

## 5.4 Makefile Tests

make test && make snmp && make kafka

# 6. Agile Implementation Plan

| Sprint | Focus | Deliverables |
| --- | --- | --- |
| Sprint 1 | Environment Setup | Docker Compose, dual-remote GitHub, Containerlab topology, custom images. |
| Sprint 2 | Monitoring Integration | OpenNMS Horizon, SNMP/syslog on real-world ports, event detection confirmed. |
| Sprint 3 | Automation Runbooks | Ansible via Netmiko, diagnostic commands, fault injection tested. |
| Sprint 4 | Alert Classification | Python pipeline, Kafka wiring, Mattermost notifications confirmed. |
| Sprint 5 | Minion Integration | Three-site architecture, Solent-2 and Solent-1 registered, 8-step playbook. |

Table 9. Five-sprint implementation plan.

# 7. Repository Structure

| Path | Contents |
| --- | --- |
| containerlab/lab-topology.yml | Six-node topology: router1/2/3, hamhung-router, chongjin-router, snmp-notifier. |
| opennms/horizon/docker-compose.yml | OpenNMS Horizon 33.0.2, ActiveMQ 5.18.3, PostgreSQL 14. |
| opennms/overlay/etc/opennms.properties.d/ | activemq.properties and system-name.properties. |
| opennms/minions/hamhung/ and chongjin/ | Minion compose files, startup scripts, properties. |
| python/ | alert_receiver.py, classifier.py, runbook_selector.py, ansible_runner.py, mattermost_notifier.py. |
| ansible/playbooks/ | diagnose_link_down, bgp, ospf, node_down runbooks. |
| scripts/lab-start.yml | Ansible startup - 8 steps with health-check waiting. |
| scripts/lab-stop.yml | Ansible shutdown - reverse dependency order. |
| systemd/ | marr-receiver.service, marr-syslog.service, marr-snmp.service. |
| docker-compose.yml | Root: Prometheus, Grafana, Redis, Vault, Kafka. |
| Makefile | start, stop, status, test, snmp, syslog, kafka. |

Table 10. Repository directory layout.

# 8. Lab Deployment Steps

## 8.1 Prerequisites

sudo apt update && sudo apt upgrade -y
curl -fsSL https://get.docker.com | sh && sudo usermod -aG docker $USER
bash -c "$(curl -sL https://get.containerlab.dev)"
sudo apt install ansible -y && ansible-galaxy collection install community.docker
pip3 install flask requests pysnmp kafka-python netmiko hvac python-dotenv --break-system-packages

## 8.2 Clone and Configure

git clone https://github.com/KariocaMarron/com617-AutomatedNetworkTroubleshooting-1.git
cd com617-AutomatedNetworkTroubleshooting-1 && cp .env.example .env && nano .env
docker network create --driver bridge --subnet 172.22.0.0/24 marr-reporting
docker network create --driver bridge --subnet 172.21.0.0/16 marr-net
docker build -t marr-snmp-notifier:v1 containerlab/snmp-notifier/
sudo cp systemd/*.service /etc/systemd/system/ && sudo systemctl daemon-reload
sudo systemctl enable marr-receiver marr-syslog marr-snmp

## 8.3 Start the Lab

NOTE: always use the Ansible playbook. Never run docker compose up individually.

ansible-playbook scripts/lab-start.yml

| Step | Service | Max Wait |
| --- | --- | --- |
| 1/8 | Platform services and Mattermost. | 360 seconds. |
| 2/8 | OpenNMS Horizon (Main Solent). | 600 seconds. |
| 3/8 | Containerlab topology (5 routers + snmp-notifier). | 35 seconds. |
| 4/8 | SNMP listener inside snmp-notifier. | Immediate. |
| 5/8 | Systemd services: receiver, syslog, snmp. | Immediate. |
| 6/8 | Minions: Solent-2 and Solent-1. | 360 seconds to register. |
| 7/8 | Health checks. | 10 seconds each. |
| 8/8 | Port inventory and summary. | Immediate. |

Table 11. Eight-step Ansible startup sequence.

## 8.4 Access Points

| Service | URL | Credentials |
| --- | --- | --- |
| OpenNMS Horizon (Main Solent) | http://localhost:8980/opennms | admin / admin |
| Mattermost | http://localhost:8065 | Set on first login. |
| Grafana | http://localhost:3000 | admin / marr2026 |
| Prometheus | http://localhost:9090 | None. |
| Vault | http://localhost:8200 | Token from .env. |
| ActiveMQ | http://localhost:8161 | admin / admin |

Table 12. Service access points and default credentials.

## 8.5 Shutdown

ansible-playbook scripts/lab-stop.yml

# 9. Summary

The MARR lab implements a complete automated network fault triage system across three simulated sites. Events are ingested from five FRR routers, classified by a Python engine, diagnosed via Ansible runbooks over Netmiko SSH, published to Kafka, and delivered as structured incident reports to Mattermost. OpenNMS Horizon (Main Solent) monitors all three sites with two remote Minion nodes for Solent-2 and Solent-1. The entire lab lifecycle is managed by a single Ansible playbook with eight dependency-ordered steps. The v4.0 release (commit 076ea99) confirms: 39 ok, 0 failed on warm start; both minions register at status=up via the OpenNMS REST API.

Author: Jose Batalha De Vasconcelos  -  COM617 Group 15  -  April 2026  -  Ver. 4.0